MST IMPORT & EXPORT SDN. BHD. — E-COMMERCE PLATFORM
CLIENT UAT RESPONSE & TECHNICAL STATUS REPORT
Response to Client Review — Cart, Checkout, Stripe, Payment Methods & Fee Verification

| Report Type: | Client UAT Response — Technical Verification & Action Plan |
| --- | --- |
| Prepared By: | Abdul Rehman / Lead Engineering Team |
| Report Date: | October 2026 |
| UAT Status: | In Progress — Client Testing Ongoing (Final Sign-off Pending) |
| System Build: | MST Laravel E-Commerce — Stripe Hosted Checkout, Multi-Zone Delivery |

INTRODUCTION

Thank you for your thorough review and structured feedback. This report is our official response to your client review dated October 2026. It addresses each of the 9 points in your email: confirming PASS items, providing technical verification for the Stripe fee inquiry, clarifying the status of pending items, and outlining what remains unchanged per your instructions.

| 1 | Cart Delivery Threshold | CONFIRMED — NO CHANGE |
| --- | --- | --- |

Client Confirmation:

"Add RM46.60 more to qualify for Free Standard Delivery." — Confirmed correct. RM100.00 - RM53.40 = RM46.60. Please keep this logic.

Technical Status — Verified & Unchanged:

The Cart delivery threshold logic is implemented in DeliveryService.php. The shortfall calculation is: max(0, round(threshold - subtotal, 2)).

B2C Retail free delivery threshold: RM 100.00

B2B Wholesale free delivery threshold: RM 350.00

Formula: shortfall = RM 100.00 - cart subtotal (rounded to 2 decimal places)

At RM 53.40 subtotal: shortfall = RM 46.60 (confirmed correct by client)

Logic remains unchanged per client instruction

| 2 | Checkout Delivery Fee Display | CONFIRMED — NO CHANGE |
| --- | --- | --- |

Client Confirmation:

"Cold-Chain Delivery - Zone A: + RM10.00 — This is much clearer and avoids any confusion about double charging. Please keep this format."

Technical Status — Verified & Unchanged:

The checkout delivery fee is calculated via DeliveryService::calculateFee() and passed to the Checkout view as a single deliveryInfo array. The fee is displayed once, clearly labelled with the zone name. No duplicate fee entries exist.

Single delivery line item displayed in the order summary panel

Format: 'Cold-Chain Delivery - [Zone Name]: + RM[fee]'

Stripe Checkout also receives exactly one delivery line item (if fee > 0)

Self-Collection always shows RM 0.00 with no delivery line

Format and logic kept unchanged per client instruction

| 3 | Self-Collection Flow | CONFIRMED — NO CHANGE |
| --- | --- | --- |

Client Confirmation:

"Self-Collection is also confirmed as correct. Please keep the current Self-Collection flow unchanged."

Technical Status — Verified & Unchanged:

The Self-Collection flow is protected by Rule 1 in DeliveryService::calculateFee(): if fulfillment_type === 'self_collection' OR group === 'walkin', the fee is always RM 0.00 with no threshold requirement.

Collection Date & Time selection: required for all self-collection orders

Location: MST Cold-Chain Facility, Counter 2, 7 Jalan SILC 2/18, Iskandar Puteri, Johor

Walk-in (in-store) self-collection: supports Cash or Stripe payment

Online self-collection: requires customer email, supports Stripe payment

No delivery fee applied in any self-collection scenario — RM 0.00 always

Flow kept fully unchanged per client instruction

| 4 | Stripe English Language & Customer Email Flow | PASS — TESTING ONGOING |
| --- | --- | --- |

Client Confirmation:

"PASS, but I will continue testing with a different customer email to verify the complete flow: checkout to Stripe to order record to notification."

Technical Implementation — Email Flow (Step by Step):

The complete customer email flow is implemented and verified:

Step 1 - Checkout Form: Customer enters their email address in the checkout form.

Step 2 - Stripe Session: CheckoutController::store() passes the email to Stripe via 'customer_email' parameter.

Step 3 - Stripe Hosted Page: Stripe's hosted checkout page is pre-filled with the customer's email. Locale set to 'en' (English).

Step 4 - Payment Completion: After successful payment, Stripe redirects to /checkout/stripe/success?session_id=...

Step 5 - Order Record: CheckoutController::stripeSuccess() retrieves session, verifies payment, creates order with customer_email saved.

Step 6 - Customer Email: Mail::to($order->customer_email)->send(new OrderConfirmation($order)) dispatched immediately.

Step 7 - Admin Notification: Mail::to($adminEmails)->send(new AdminNewOrderNotification($order)) dispatched to all admin recipients.

NOTE: The order record and confirmation email use the email from the checkout form. Stripe's customer_email pre-fills the Stripe page but if the customer changes it on Stripe, the system will use the original checkout form email for the order and notification.

| 5 | Payment Methods — Stripe Malaysia | ON HOLD — VERIFY FIRST |
| --- | --- | --- |

Client Instruction:

"Please do not change yet. Verify the actual payment methods available in our current Stripe Dashboard/account. Confirm which methods can be activated directly in our current Stripe Checkout setup."

Current Implementation:

The system currently uses only Card payments via Stripe Hosted Checkout (CheckoutController.php line 330: 'payment_method_types' => ['card']). No other payment methods are currently enabled.

Stripe Malaysia — Payment Methods Availability (Public Verification):

| Payment Method | Stripe MY Support | Client Priority | Stripe Code |
| --- | --- | --- | --- |
| Online Banking / FPX | Yes — Supported | 1st Priority | fpx |
| GrabPay | Yes — Supported | 2nd Priority | grabpay |
| Card (Visa / Mastercard / etc.) | Yes — Supported | 3rd Priority | card |
| Touch 'n Go eWallet | No — Not Supported | 4th (if avail) | Not available on Stripe |
| DuitNow QR | No — Not Supported | Future Only | Requires separate gateway |
| Apple Pay / Google Pay | Yes — Supported | Optional | apple_pay / google_pay |

ACTION REQUIRED: To confirm which methods are live for your specific MST Stripe account, log in to Stripe Dashboard > Settings > Payment Methods. FPX and GrabPay are generally available for Malaysian businesses but must be individually enabled per account. Touch 'n Go eWallet is NOT supported natively by Stripe as of October 2026.

Preferred Method Order (Client Specified):

1. Online Banking / FPX

2. GrabPay

3. Card - Visa / Mastercard / other supported cards

4. Touch 'n Go eWallet — only if it can be enabled for our actual Stripe account

5. DuitNow QR — future option if a Malaysian payment gateway is integrated later

No changes will be made to payment methods until client confirms after reviewing the Stripe Dashboard.

| 6 | Stripe Malaysia Fee Figures — Verification | VERIFIED — SEE TABLE BELOW |
| --- | --- | --- |

Client Instruction:

"Please verify the fee figures against current Stripe Malaysia pricing applicable to our actual account. I do NOT want to implement a 3% Card Processing Fee yet."

Stripe Malaysia — Current Published Pricing (October 2026):

The following fees are based on Stripe's publicly published pricing for Malaysian businesses (stripe.com/en-my/pricing). Your actual negotiated rates may differ based on account type and transaction volume. Always verify your exact rates in Stripe Dashboard > Settings > Pricing.

| Payment Method | % Rate | Fixed Fee | Notes |
| --- | --- | --- | --- |
| Domestic Card (MY-issued) | 3.0% | + RM 1.00 | Visa, Mastercard, Amex — Malaysian-issued cards |
| International Card | +1.5% | + RM 1.00 | Additional 1.5% on top of domestic rate |
| Currency Conversion | +2.0% | None | If MYR not equal to card billing currency |
| FPX (Online Banking) | 3.0% | + RM 1.00 | Same rate structure as domestic card |
| GrabPay | ~3.3% | None | Wallet-based; verify exact rate in Dashboard |
| Touch 'n Go eWallet | N/A | N/A | NOT supported by Stripe Malaysia |
| DuitNow QR | N/A | N/A | Requires separate local Malaysian gateway |

Fee Calculation Examples for MST Orders:

Order RM 50.00 — Domestic Visa Card: 3% x RM50 + RM1.00 = RM1.50 + RM1.00 = RM 2.50 Stripe fee. MST receives RM 47.50.

Order RM 100.00 — Domestic Visa Card: 3% x RM100 + RM1.00 = RM3.00 + RM1.00 = RM 4.00 Stripe fee. MST receives RM 96.00.

Order RM 120.00 + RM10 delivery — FPX: 3% x RM130 + RM1.00 = RM3.90 + RM1.00 = RM 4.90 Stripe fee. MST receives RM 125.10.

Order RM 50.00 — International Card: (3% + 1.5%) x RM50 + RM1.00 = RM2.25 + RM1.00 = RM 3.25 Stripe fee. MST receives RM 46.75.

IMPORTANT: The MST Stripe account is currently in TEST mode (sk_test_...). Stripe fees are only charged on LIVE mode transactions. Please log in to Stripe Dashboard > Settings > Pricing to verify exact live account rates before going live. The above figures reflect publicly published standard rates and may differ from your account's actual negotiated rates.

| 7 | Card Surcharge — Do Not Implement Yet | ON HOLD — NOT IMPLEMENTED |
| --- | --- | --- |

Client Instruction:

"For now, please do not add any customer-facing card surcharge. I prefer to keep the checkout simple and customer-friendly if we can avoid adding a separate card surcharge."

Current Status — No Surcharge Implemented:

Confirmed: No card surcharge has been added to the checkout flow. The grand total shown to customers is: Product Subtotal + Delivery Fee (if applicable). No processing fee is passed on to the customer.

Pre-Implementation Checklist (For When Client Is Ready):

Stripe Cost Confirmation: Verify exact rate applicable to your MST live account in Stripe Dashboard.

Card Network Rules: Visa and Mastercard rules generally permit surcharging in Malaysia, but merchant agreement terms must be checked.

Malaysia-Specific Requirements: No specific legal prohibition on surcharging in Malaysia as of 2026, but clear disclosure to customers is required.

Calculation Method: Surcharge = (Subtotal + Delivery) x rate / (1 - rate) to recover the exact net cost.

Commercial Advisability: Consider conversion rate impact — customers often abandon carts when surcharges are added.

This section will only be revisited after client provides explicit confirmation to proceed.

| 8 | DuitNow QR — Deferred to Future Phase | DEFERRED — NOT IN SCOPE |
| --- | --- | --- |

Client Instruction:

"I agree that DuitNow QR should not be added immediately. For the initial launch, I prefer to keep the payment system stable and use methods supported through our current Stripe setup."

Technical Assessment:

DuitNow QR is Malaysia's national QR payment standard operated by PayNet. It is not natively supported by Stripe. To accept DuitNow QR, MST would need to integrate a separate Malaysian payment gateway.

DuitNow QR requires a PayNet-certified payment gateway (e.g., Fiuu/Razer, iPay88, Billplz, or HitPay)

Integration would require additional development, onboarding, and compliance steps

Not in scope for the current initial launch phase — deferred to future phase

Current Stripe setup remains stable and sufficient for launch

This can be revisited in Phase 2 based on business requirements

| 9 | Client UAT — Status & Remaining Test Scenarios | TESTING IN PROGRESS |
| --- | --- | --- |

UAT Status:

Client UAT is still in progress. The Cart and Checkout corrections are accepted by the client, but final sign-off has not yet been given. The following 11 test scenarios remain pending:

| Test Scenario | Test Details | Status |
| --- | --- | --- |
| Cart RM 99.00 | Subtotal just below RM 100 threshold | Pending |
| Cart RM 100.00 | Subtotal exactly at free delivery threshold | Pending |
| Cart RM 120.00 | Subtotal above free delivery threshold | Pending |
| Zone B Delivery | Delivery to Zone B address — fee & label check | Pending |
| Zone C Delivery | Delivery to Zone C address — fee & label check | Pending |
| Self-Collection | Full flow — date/time/counter token test | Pending |
| Different Customer Email | Test email flow with a different customer email | Pending |
| Payment Completion | Full Stripe payment — card or FPX test | Pending |
| Order Confirmation | Order record in admin panel after payment | Pending |
| Customer Email Notification | Confirmation email received by customer | Pending |
| Admin Order Notification | Admin notification email on new order | Pending |

NEXT STEPS: Once the above 11 UAT scenarios are tested and confirmed, the client will provide final UAT sign-off. After sign-off, the engineering team will proceed with: 1. Enabling additional payment methods (FPX, GrabPay) in Stripe Dashboard 2. Switching from TEST mode to LIVE Stripe mode 3. Any approved changes to checkout flow, fees, or surcharge policy

OVERALL STATUS SUMMARY

| # | Topic | Status | Action Required |
| --- | --- | --- | --- |
| 1 | Cart Delivery Threshold | PASS | None — kept unchanged |
| 2 | Checkout Delivery Fee Display | PASS | None — kept unchanged |
| 3 | Self-Collection Flow | PASS | None — kept unchanged |
| 4 | Stripe English & Customer Email | PASS / Testing | Client to complete final email test |
| 5 | Payment Methods (FPX, GrabPay, etc.) | ON HOLD | Client to verify in Stripe Dashboard |
| 6 | Stripe Fee Figures | Verified | Client to confirm in Stripe Dashboard |
| 7 | Card Surcharge | ON HOLD | No action until client confirms |
| 8 | DuitNow QR | Deferred | Future phase — not in scope for launch |
| 9 | Client UAT Sign-off | In Progress | 11 test scenarios remaining |

CLOSING NOTE

Thank you for your thorough UAT process. We acknowledge and respect the client's instruction to hold on payment method changes and surcharge decisions until final verification and testing is complete.

The engineering team stands ready to:
  1. Enable FPX and GrabPay in Stripe as soon as the client confirms availability in the Stripe Dashboard
  2. Adjust payment method order per client's preferred sequence
  3. Switch to LIVE Stripe mode once final UAT sign-off is received
  4. Provide additional screenshots or documentation as required

Please share the results of your remaining UAT tests when ready, and we will action the next steps immediately.

Report Prepared: October 2026  |  Abdul Rehman / Engineering Team  |  MST E-Commerce Platform