MST GOLF SEAFOOD E-COMMERCE PLATFORM

UAT Delivery & Checkout Verification Report & Implementation Response

| Recipient / Stakeholder: | MST Golf Management & QA Testing Team |
| --- | --- |
| Prepared By: | Abdul Rehman (Lead Technical & Full-Stack Architect) |
| Date & Version: | October 8, 2026 ¦ Version 2.4 — UAT Checkout Final Polish |
| Status & Git Reference: | All Corrections Applied & Pushed to Git (`origin/main`) |

Executive Summary & UAT Outcome Status Thank you for conducting the comprehensive UAT testing on the checkout and delivery flows. All 4 core passed scenarios (Delivery Reference Threshold, Store Self-Collection, Zone A Delivery Calculation, and Outstation To-Be-Confirmed flow) have been locked and preserved. The 2 requested corrections regarding postcode-authoritative zone matching and Zone A vs Outstation customer notice separation have been fully implemented, verified, and committed to the main repository.

1. Preservation of Passed UAT Features (Locked Logic)

As confirmed in your UAT report, the following core business logic rules have passed verification and are strictly preserved without modification:

1. Delivery Reference Threshold (RM150): Orders below RM150 are fully allowed to proceed to checkout and payment without any minimum-order restriction. RM150 serves strictly as the Free Delivery Reference Threshold for Zone A local deliveries.

2. Store Self-Collection: RM0 collection fee is charged. Address and postcode input fields are cleanly hidden. Customer is required to specify collection date and time. Stripe charges only the product subtotal.

3. Zone A Delivery Calculation: For local postcodes (e.g. 79100 Johor Bahru / Iskandar Puteri), orders below RM150 are charged RM10 delivery fee, while orders RM150 and above qualify for Free Delivery (RM0.00).

4. Outstation Cold-Chain Delivery: Outstation orders proceed without fixed transportation charges. The line item displays 'Outstation Transportation Fee — To Be Confirmed' (RM0.00 in Stripe) with final logistics and Styrofoam cold-chain packaging costs confirmed via WhatsApp by MST.

2. Detailed Implementation of Corrections

Correction A: Postcode Must Be Authoritative in Zone Calculation (Point 5)

In Malaysian logistics, general municipal labels (such as 'Johor Bahru') cover a vast geographic territory that includes both local Zone A zones and extended Outstation / Zone B districts (such as Skudai 81300 or Kulai 81400).

Previous Behavior: If a customer entered City: 'Johor Bahru' with an outstation postcode (e.g., 81300 or 81800), the city matching rule would match Zone A even if the postcode was outside Zone A's approved list.

Resolved Implementation: `DeliveryZone::matchesLocation()` has been refactored with strict postcode primacy:

• Postcode Primacy: When a customer provides a postcode, the system strictly matches against the zone's configured postcodes (79xxx, 80xxx for Zone A).

• Fallback Guard: If the provided postcode does NOT match Zone A's postcodes, the system immediately rejects Zone A and DOES NOT fall back to city or state matching. It continues evaluating Zone B / Outstation.

• Exact Match Validation: Johor Bahru + 79100 → Zone A (RM10 below RM150, RM0 at/above RM150). Johor Bahru + 81300 → Outstation / Zone B (Transportation Fee To Be Confirmed via WhatsApp).

Correction B: Clean Customer-Facing Notice Separation (Point 6)

The notice banners in both the server-side Blade template (`checkout/index.blade.php`) and the dynamic live AJAX recalculation script have been updated to eliminate notice crossover:

• Zone A / Normal Delivery: For orders below RM150, shows 'Zone A Delivery Fee (RM 10.00): Applicable local delivery fee applied for Zone A (Orders RM 150 and above qualify for Free Standard Delivery)'. For orders RM150+, shows 'Free Standard Delivery (Zone A): RM 0.00'. Under NO circumstances will the Outstation Cold-Chain notice be shown.

• Outstation Delivery: Shows 'Outstation Transportation Fee — To Be Confirmed' and displays the dedicated notice explaining that final transportation cost is confirmed by MST via WhatsApp based on cold-chain packaging (Styrofoam box size & quantity). No automatic delivery fee is added.

• Self-Collection: Displays 'Store Self-Collection (Free): Collect your confirmed order directly from MST SILC Cold-Chain Facility (RM 0.00 collection fee)'.

Correction C: 7 Working Days Delivery Sourcing Notice Maintained (Point 7)

The dedicated delivery lead-time notice banner is prominently displayed at the top of the Delivery Address & Scheduling section:

Notice Text: '🚚 Delivery Lead Time: Please allow up to 7 working days for order sourcing and cold-chain delivery arrangements. The available delivery date will be provided or confirmed by MST based on product availability and delivery scheduling.'

3. Summary Checkout & Stripe Payment Matrix (Point 8)

The table below summarizes the exact behavior and financial charges for each customer checkout scenario:

| Scenario | Location / Postcode | Cart Subtotal | Delivery Fee (Stripe) | Stripe Total Amount |
| --- | --- | --- | --- | --- |
| Zone A (< RM150) | Johor Bahru (79100) | RM 90.00 | RM 10.00 (Zone A Fee) | RM 100.00 |
| Zone A (≥ RM150) | Johor Bahru (79100) | RM 175.20 | RM 0.00 (Free Local) | RM 175.20 |
| Self-Collection | Counter 2 (SILC) | RM 120.00 | RM 0.00 (Self-Collect) | RM 120.00 |
| Outstation Order | Skudai / Batu Pahat (81300) | RM 175.20 | RM 0.00 (To Be Confirmed) | RM 175.20 (Subtotal only) |

Ready for Final Regression Testing The system is now completely ready for your final regression test across the delivery scenarios (Zone A Delivery ≥ RM150, Zone A Delivery < RM150, Store Self-Collection, and Outstation Delivery). All Stripe Metadata fields, Order records, and Admin Panel fulfillment views will accurately reflect the selected delivery parameters.